Stage 3 — Animation System Rebuild

Weld Landing Page Overhaul Series

April 2026  |  Estimated Implementation: 8-12 hours  |  Highest Visual Impact Stage

# Overview

Stage 3 is where the page stops feeling like a document and starts feeling like a living tool. The current codebase has CSS keyframes and animation utilities — they exist, but they do not land. The boot sequence feels like a fade-in. The scroll reveals feel like every other scroll library. Nothing feels like you are inside Roblox Studio.

This stage rebuilds the animation system from idle to interactive. The work is guided by three principles: Boot Feel (the page loads like Studio launching), Breathing (the idle state feels alive like a running game), and Compile Snap (interactions respond with the energy of code executing).

# Principle 1 — Boot Feel

Every Roblox developer knows the Studio boot screen. Files load. Scripts compile. The viewport initialises. The Weld hero should feel exactly like that — not a marketing page loading, but a tool booting up.

## Boot Sequence Timeline

| Frame | Timing | Event | CSS / JS Mechanism |
| --- | --- | --- | --- |
| 0 | 0ms | Page is near-black, only Weld logo mark visible at 60% opacity | Initial state — no JS required |
| 1 | 80ms | Single-frame white flash — CRT switching on effect | opacity pulse 0→1→0 on an overlay div |
| 2 | 200ms | Header slides down from y:-20 with backdrop-blur materialising | header-enter keyframe + CSS transition |
| 3 | 300-800ms | Boot sequence lines type one by one with blinking cursor between | runBootSequence() — already exists, needs cursor wiring |
| 4 | 900ms | Profile card rotates in from x:-40px with slight perspective tilt | profile-enter keyframe — new |
| 5 | 1100ms | CTA button pulses once with studio-blue glow to signal readiness | cta-ready-pulse keyframe — new |

## New Keyframes Required

@keyframes boot-flash {

0% { opacity: 0; }

50% { opacity: 0.9; }

100% { opacity: 0; }

}

@keyframes profile-enter {

from { opacity: 0; transform: translateX(-40px) rotateY(-8deg); }

to   { opacity: 1; transform: translateX(0) rotateY(0); }

}

@keyframes cta-ready-pulse {

0%   { box-shadow: 0 0 0 rgba(0,162,255,0); }

50%  { box-shadow: 0 0 40px rgba(0,162,255,0.6); }

100% { box-shadow: 0 0 0 rgba(0,162,255,0); }

}

# Principle 2 — Breathing

The page should feel alive while idle — not distracting, but alive. Like a game running in the background. This is achieved through three mechanisms: a floating particle field, a mouse-follow 3D tilt on the hero card, and animated stat counters.

## The Particle Field Canvas

- A React component (ParticleCanvas.tsx) renders a canvas element positioned behind all page content

- 80 particles maximum — small dots 2-3px in diameter, drifting at 0.3-0.8px per frame

- Colours cycle between #00a2ff at 12% opacity and #c792ea at 12% opacity

- Implemented with requestAnimationFrame and a particle pool — no DOM element creation per frame

- The canvas is destroyed on mobile viewports to preserve performance budget

- Canvas sits at z-index: 0 with pointer-events: none, below all content

## Mouse-Follow 3D Card Tilt

- The hero profile Properties panel card follows the cursor using CSS perspective(800px)

- Maximum tilt: 8 degrees on the X axis, 5 degrees on the Y axis

- Smoothed with a lerp function at factor 0.08 — card lags behind the cursor slightly

- On mouse leave: card eases back to 0 degrees over 400ms

function lerpValue(current, target, factor) {

return current + (target - current) * factor;

}

## Animated Stat Counters

- The existing animateNumber() utility is already in the codebase — it just needs wiring

- Each stat number (17.3M visits, 8 shipped games, etc.) triggers a count-up from 0 when entering the viewport

- Count-up duration: 1200ms with an ease-out curve

- Triggered by IntersectionObserver on the stats container node

# Principle 3 — Compile Snap

When a user interacts — clicking a role chip, hovering a card, submitting the form — the page should respond with the energy of a Lua script compiling. Sharp, brief, and satisfying.

## Role Chip Click — Compile Flash

- Selected chip instantly brightens to full opacity

- Surrounding chips dim to 30% opacity — each staggered 80ms outward from the selected chip

- The profile card data values scramble and resolve to the new role data (scrambleText() utility — already exists, needs wiring to chip clicks)

- A brief green 'compile flash' appears as a 2px bottom-border pulse on the chip dock container

## CTA Button Hover — 3-Stage Charge

- Glow builds over 200ms — box-shadow expands in studio-blue

- A single shimmer sweep passes left-to-right once (not looping)

- scale(1.03) translateY(-2px) holds while hovered

On click: scale snaps to 0.97 for 80ms then releases back to 1.03 — a physical press feel.

## Email Input Focus

- Border colour transitions from rgba(255,255,255,0.12) to --studio-blue over 200ms

- A subtle blue glow appears behind the input field

- The prompt text before the input (> claim_beta_invite --email=) brightens to full white opacity

# Scroll-Driven Section Animations

| Section | Current Animation | New Animation | Mechanism |
| --- | --- | --- | --- |
| Discord Chaos | Generic fade-up | Discord panel slides from LEFT, Weld panel slides from RIGHT simultaneously. A flash occurs at the dividing line on intersection. | CSS translateX + IntersectionObserver |
| Role Explorer | Appears on scroll | Expands downward like a Studio Explorer folder opening. Each child row staggers in with 40ms delays. Indent lines draw top-to-bottom. | max-height transition + stagger timers |
| How It Works | Static | Each code block types itself as it enters viewport. Line by line, character by character. Completion triggers the summary text. | typeLine() wired to IntersectionObserver |
| Stats Numbers | Static | All numbers count up from 0 on scroll entry over 1200ms. | animateNumber() + IntersectionObserver |
| Referral Rewards | Basic reveal | Cards drop in from y:20 with scale pop, 150ms stagger. Unlocked cards have pulsing green border. | CSS transition + staggered setTimeout |

# New Animation Utilities Required

| Utility Name | Type | Description | Status |
| --- | --- | --- | --- |
| bootSequence() | JS function | Orchestrates full page-load boot animation (flash, header enter, boot lines, profile card, CTA pulse) | New — must build |
| ParticleCanvas | React component | Canvas-based floating particle field with colour cycling | New — must build |
| tiltCard() | JS function | Mouse-follow 3D perspective tilt with lerp smoothing | New — must build |
| compileFlash() | JS function | Role chip dock green border flash on chip selection | New — must build |
| typeCodeBlock() | JS function | Types code blocks line by line on IntersectionObserver trigger | Partial — typeLine() exists, needs wrapper |
| animateNumber() | JS function | Counts stat numbers up from 0 on scroll entry | Exists — needs IntersectionObserver wiring |
| lerpValue() | JS utility | Smooth linear interpolation for tilt animation | New — small helper function |

# Performance Budget

All animations must respect prefers-reduced-motion. The existing prefersReducedMotion() utility in the codebase handles this — it must be checked at the top of each new animation function.

| Constraint | Limit | Reason |
| --- | --- | --- |
| Particle count | Max 80 on desktop, 0 on mobile | CPU budget on mid-range devices |
| Animation library | Vanilla CSS + requestAnimationFrame only | No GSAP, Framer Motion, or Anime.js |
| Target frame rate | 60fps on mid-range device | Roblox developers use game-dev hardware |
| will-change usage | Sparingly on particle elements only | Overuse causes GPU memory bloat |
| Scroll handler | Passive listener + requestAnimationFrame throttle | No scroll jank on heavy sections |

# Wiring Plan — useEffect Updates

The following useEffect hooks in MarketingPage.tsx require modification or addition:

- Add new bootSequence useEffect — runs once on mount, orchestrates the full boot timeline

- Add ParticleCanvas mount useEffect — initialises canvas, stores cleanup in ref

- Update the existing heroIndex rotation useEffect — trigger animateNumber() for stats on profile change

- Update the chip activation logic — wire compileFlash() and scrambleText() to role chip onClick

- Add tiltCard effect to the profile card container ref — mousemove + mouseleave listeners

- Update the scroll reveal useEffect — wire typeCodeBlock() to the How It Works section observer

# Effort & Impact

| Metric | Value |
| --- | --- |
| Estimated implementation time | 8-12 hours |
| New files created | ParticleCanvas.tsx, animation-utils.ts |
| Files modified | globals.css (new keyframes), MarketingPage.tsx (5-6 useEffect hooks) |
| Visual impact score | 9/10 — highest impact stage in the overhaul |
| Dependencies | Stage 1 (colour tokens) and Stage 2 (code blocks) must be complete |

Stage 3 is the stage where someone opens the page for the first time and says 'wait, this is actually alive.' Every other stage makes the page look better. Stage 3 makes it feel like something.